Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 7 February 2026 |
| --- | --- |
| Team ID | SWTID-2026-9031 |
| Project Name | SpendWise |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Initialization | USN-1 | Initialize backend project and configure Node.js with required packages | 5 | High | Devansh |
| Sprint-1 | Environment Setup | USN-2 | Configure environment variables and project configuration files | 4 | High | Devansh |
| Sprint-1 | Backend Framework Setup | USN-3 | Create Express application structure and test basic server response | 5 | High | Devansh |
| Sprint-2 | User Management | USN-4 | Design User schema and implement user registration functionality | 6 | High | Devansh |
| Sprint-2 | User Authentication | USN-5 | Implement login functionality with JWT authentication | 6 | High | Devansh |
| Sprint-2 | Authorization | USN-6 | Develop middleware to validate JWT and restrict protected routes | 5 | High | Devansh |
| Sprint-3 | Expense Management | USN-7 | Create Expense schema and API to add new expense entries | 5 | High | Devansh |
| Sprint-3 | Expense Tracking | USN-8 | Implement API to retrieve all expenses for logged-in user | 5 | High | Devansh |
| Sprint-3 | Expense Editing | USN-9 | Create API to modify existing expense records | 4 | Medium | Devansh |
| Sprint-3 | Expense Removal | USN-10 | Implement API to delete selected expense entries | 4 | Medium | Devansh |
| Sprint-4 | API Validation | USN-11 | Perform API testing using Postman and validate responses | 6 | High | Devansh |
| Sprint-4 | Project Documentation | USN-12 | Prepare README file, API documentation, and usage instructions | 6 | Medium | Devansh |

Top of Form

Bottom of Form